## Slide 1
Business Case
for Quizzing App

## Slide 2
QUIZZING APP – BUSINESS CASE
Domain analysis
We understand how your business works.
What have we learnt?:
You have to order in advance 24 hours unless pizzas >100 then 5 day notice.
For bulk pizza orders
Usually for corporate events/parties
Don’t want phone calls
Want to integrate the financial system with the customers (no more phone calls, invoice auto)
Be able to order online, no walk ins.
They have a set menu customer cannot customise pizzas
No minimum order
What is specific to this organisation?:
Not a take away
Not a restaurant
No menu
Customer cannot choose pizza
Customers only tell the organisation their dietary requirements
No phone calls
All online
Have to order in advance

## Slide 3
QUIZZING APP – BUSINESS CASE
Technical feasibility
We have identified the main technical risks of the project
Technical risks of the project?:
Too many pizzas/orders, Overbooking customers orders
Ask Bulk Pizzas if they have any system currently for when they get overbooked.
- We may decide to do a technical spike to implement an overbooking method if one doesn’t exist.
Integrating invoice systems
Ask Bulk Pizzas for the technical documentation for their invoice system.

## Slide 4
QUIZZING APP – BUSINESS CASE
Cost / benefit analysis
Our calculations show that building Pizza App will make you load of dosh!
With Integrating Invoice-
Costs:
Website development: £75,000
Training: £2,500 - £7,500
Total: £77,500 - £82,500
Benefits:
One less person answering the phone as the web application does it all automatically and takes orders etc.
8 hours a day @ £8.15 per hour 7 days a week
Saves £1,825 a month, £21,907 a year.
One less person managing the invoices.
8 hours a day @ £12.15 per hour 5 days a week
Saves £1,944 a month, £23,328 a year.
Changes:
Retrain someone to manage orders instead of take orders etc.
Train for invoice integration
App build:
3 to 4 months
£82,500 cost/£45,235 benefit
Payed back with profit in 24 months.

## Slide 5
QUIZZING APP – BUSINESS CASE
Risk report
These are the main risks with the Pizza App project
Risk | Likelihood | Impact | Severity | Mitigation
Integration with invoice is unsuccessful | Medium | Extra cost and possibly go over schedule | High | Read up on the technical documentation.
Go over budget | Low | Customer is sad | Medium | Deal with the customer in a respectful way.
Go over schedule | Low | Customer is sad | Medium | Plan ahead and inform customer of any changes in schedule as soon as possible.
User data security | Low | Loss of clients details etc | High | Add extra layers of security.
Overload server traffic | Medium | Loss of pizzas | Extreme | don't overload the ovens.

## Slide 6
PIZZA APP – BUSINESS CASE
Requirements analysis
These are the Requirements with the Pizza App project (Minimum Viable Product and Nice to have Features.
Requirements | Importancy | Complex or not | Functional or not
Current process need to be able to order online. | High | Medium Rare | Y
User can select the amount of heads at an event | High | Medium Rare | Y
Integrate invoice system with the web application | Medium | Well Done | Y
Integrate the application with the current order system | High | Medium Well | Y
Dietary Requirements | High | Medium Rare | Y
Date | High | Medium | Y
Order status | Low | Medium Well | Y
List all available pizzas | Low | Rare | Y
Edge case handling if user orders a lot of pizzas | Medium | Medium | Y

## Slide 7
Requirements Specification
Web App:
Customer has a choice of number of heads at an event
Enter specific dietary requirements to make sure all of the customers needs are met for
The customer also needs the ability to pick a date for when they would like to receive their pizza. No longer than 5 months in advance and not less than 24 hours !
Customer can enter their address
If the order is larger than 100 heads user has to order in 5 days in advance unless they would like to pay a fee of £50 to receive the pizza
Display a price (Apply the appropriate discounts)
Customers order is linked up with the current order system automatically.
Show order confirmation
Show an error if unsuccessful
Integration with invoice:
Customers invoice is sent automatically
Send a post request from the mobile app to the current invoice system automatically after the users payment is confirmed.